Construction workmanship Flow chart for Erecting “T”Beam and Bridge surface

Laying track way of building a bridge machine

Fabricated

Surveying abutment cap top and laying out

Hanging beam with gantry crane

Hanging beam longitudinally move to place

Falling beam horizontally move to place

Laying bearing

Tying reinforcement for cross-place

Set up form and grouting concrete

Tying reinforcement for protecting railing

Set up form and grouting concrete for protection railing

Do waterproofing layer and installing expansion joint

Pawing alphas concrete

Mixing and conveying concrete

Reinforcement fabricated

Checking bearing

Mixing and conveying concrete